MINUTES OF THE MEETING OF THE PARKS AND RECREATION ADVISORY BOARD

North Collier Regional Park

Naples, Florida

September 19, 2018

LET IT BE REMEMBERED, the Collier County Parks and Recreation Advisory Board in and for the County of Collier, having conducted business herein, met on this date at 2:03 P.M. at North Collier Regional Park, Naples, FL, with the following members present:

CHAIRMAN:		Mr. Edward “Ski” Olesky

Ms. Mary Bills, Advisory Board Member

Ms. Rebecca Gibson-Laemel, Advisory Board Member

Ms. Murdo Smith, Advisory Board Member

ALSO PRESENT:

Mr. Barry Williams, Division Director, Parks and Recreation

Ms. Jeanine McPherson, Assistant Director, Parks and Recreation

Mr. Miguel Rojas, Jr., Administrative Assistant, Parks and Recreation

Ms. Felicia Kirby, Project Manager

Mr. James Morton, Sr. Project Manager, Facilities Capital Construction and Renovation

Ms. Nancy Olson, Regional Manager, Parks and Recreation

Ms. Ilonka Washburn, Operations Manager, Parks and Recreation

Also in Attendance:

Mr. Matt Catoe, Operations Analyst, Parks and Recreation

Mr. Jeffrey John, Business Development Manager, Convention and Visitors Bureau

Ms. Nicole King, Sports Marketing Manager, Convention and Visitors Bureau

Page 1

I.	Call to Order

Mr. Olesky called the meeting to order at 2:00 p.m.

II. 	Pledge of Allegiance and Invocation

The Pledge of Allegiance was recited and a moment of silence observed.

III.	Approval of the Agenda

Ms. Bills entered a motion to approve the September 19, 2018 meeting agenda as 	presented, with no changes noted.  Ms. Gibson-Laemel seconded the motion.  All were 	in favor.  The motion was carried.

IV.	Approval of August 15, 2018 Minutes

Mr. Smith entered a motion to approve the August 15, 2018 meeting minutes as 	presented, with no changes noted.  Ms. Bills seconded the motion.  All were in favor.  	The motion was carried.

V.	Capital Projects Update

+Big Corkscrew Island Regional Park - This project continues to move forward and is 	presently at 75% design, with construction anticipated to begin summer 2019.

+Immokalee Sports Complex Kiddie Pool - A plan to resurface the kiddie pool became 	a larger project following the contractor’s discovery of the pool pipes leading to the 	filtration system being clogged with old marcite.  Repair required the concrete shell of 	the pool to be broken, with removal and replacement of the pipes.  In May 2018, the 	maintenance project of resurfacing the pool had been projected for completion by July 4, 	2018; however with the unforeseen complications, this estimated completion date was not 	met. To date, the pipes have been replaced, with next steps of replacement of the concrete 	shell and resurfacing yet to be done.  The rainy season has delayed the project somewhat, 	as the dirt needs to be adequately compact prior to the pouring of concrete, so as to 	prevent cracks. A meeting is being held with Staff and the contractor to discuss 	alternative solutions to waiting through the rainy season. Mr. Smith inquired as to why 	this project is stalled when concrete is poured throughout the summer on other projects. 	Mr. Williams replied that the type of soil and the moisture content of the soil are key 	factors, as well as a requirement of certification from a testing company that the soil is at 	the appropriate moisture content to proceed.

+North Collier Regional Park Artificial Turf - This project is anticipated to be 	completed in mid-October 2018.   Mr. Williams wished to reiterate that the turf fill 	selected is being used nationwide and has yielded no definitive evidence to suggest a 	problem with its use.  Ms. McPherson has contacted the Environmental Protection 	Agency (EPA), who is in the midst of a relatively significant study of the fill product 	being used at NCRP.  An EPA representative stated that the data is presently in peer 	review; however there have been no significant findings to report to date.  The study 	findings are expected to be released in the next several months.

Page 2

Mr. Williams and Mr. Smith recently conducted an onsite inspection of the project and 	Ms. Gibson-Laemel expressed a desire to observe the process as well.  Mr. Williams 	offered a tour of a field presently under construction following the PARAB meeting.  Mr.	Williams stated that 19 similar fields are planned for the Amateur Sports Complex, as 	well as at Eagle Lakes Community Park, which is slated for project commencement in 	October 2018.

The new fields are expected to significantly increase capacity for play at the park.  Mr.	Williams stated that a ribbon cutting ceremony to introduce the new fields is planned, 	with PARAB attendance encouraged.

Mr. Smith inquired as to whether an agreement exists between NCRP and the Tourist 	Development Council (TDC) as to field usage. Historically, the Convention and Visitors 	Bureau (CVB) has promoted weekend tournaments, approximately 40 per year, with 	availability Monday through Thursday for local leagues and maintenance.  While 	weekend tournament play will continue, consideration is currently being given to 	incorporating practice time Monday through Thursday in view of the increased capacity 	afforded with the new artificial turf fields. Mr. Smith inquired as to whether local teams 	may schedule weekend tournament play or if CVB planned events take precedence.  Mr.	Williams clarified that local teams may schedule tournament play through the CVB, such 	as the upcoming Florida Fire tournament.  With regard to tournament recruitment, the 	larger events which afford the greatest impact in terms of tourism will be encouraged, 	while smaller events will be accommodated at other parks within the parks system; using 	the largest venue for the largest events.  NCRP was funded with impact fees, as well as 	by the TDC in order to support local recreation, as well as tournament play.  Likewise, 	the planned Sports Complex, which is wholly funded by the TDC, with a general fund 	component, is being built with a sports tourism focus, as well as a commitment to serve 	local recreational needs.  Mr. Smith suggested the creation of a contract defining local 	community use at NRCP, rather than leaving scheduling open ended. Mr. Jeffrey John of 	the CVB stated that discussions are being had with respect to flexible scheduling of local 	play and tournament events.

A discussion was had with regard to increased capacity for play with even one artificial 	turf field, which will require no downtime due to excessive field use or rainy conditions.  	Mr. John remarked upon the impact that sports tourism dollars has on a community, with 	youth sports being a $13B per year industry.  Mr. Smith reiterated his interest in 	accessibility of the fields for local children as well.

VI.	New Business

a.     Conservation Management Plan - Barefoot Beach Preserve

Ms. Nancy Olson was present to discuss the Conservation Management Plan, which has 	 	presented to the Florida Division of State Lands, who approved the plan, but with several 	changes.

Page 3

The Parks Division has a 50-year lease in place with the State of Florida, leasing 156 	acres at Barefoot Beach Preserve, as well as 186 acres owned by the county.  The Parks 	Division is the sole property manager of this land.  The Conservation Management 	agreement must be re-approved every 20 years and the requested modifications to this 	most recent agreement included the following:

+Add additional wildlife species documented in the park; specifically, two undocumented 	sightings of a Florida Panther; by a Park Ranger and a park visitor.  Female black bears 	have also been sighted at the park (Page 6, item 21).

+Add all revenue generated on Parks managed property; beach parking fees, Park Ranger 	guided canoe trips, and beach weddings (Page 7, item 27).

+Add arthropod control plan; i.e., agreement between local mosquito control district and 	the managing agency (Page 9, item 38).  Ms. Olson states there is presently no agreement 	in place and a letter has been requested of Mosquito Control, detailing how the Preserve 	is sprayed.  Notification must also be made to the Parks Division prior to spraying by 	Mosquito Control.

+Inquiry was made by the State of additional access (Page 10).  There is no plan for the 	development of additional access; the Back Bay Pier has been removed from the Land 	Management Plan, although it may be added in the future if so desired.

Mr. Olesky inquired as to whether the State receives revenues generated, despite the land 	being leased by the Parks Division.  Ms. Olson clarified that the State receives no share 	of revenues generated; these funds are only required to be reported. Mr. Smith and Mr. 	Olesky inquired as to why the State requires revenue information on the county owned 	portion of the Preserve property.  Ms. McPherson stated that there is a threshold dollar 	amount at which point the State would receive a portion of generated revenues; however, 	to date, this dollar threshold has yet to be met.

Ms. Olson further stated that all Florida Communities Trust Grant funding, which is 	derived from a State of Florida bond issue, requires annual reporting to the State of all 	grant funds distributed.  As such, revenues generated at Parks’ properties that were 	purchased using Florida Communities Trust Grant funding; Freedom Park, Gordon River 	Greenway, Sugden Community Park, and Barefoot Beach Preserve are required to be 	reported to the State, as a condition of the grant.

+As part of identified management needs, the Parks Division annually treats 47 acres for 	exotic vegetation at Coastal Strand and Maritime Hammock habitats.

+Addition of stated need to implement a shore bird monitoring program within the next 	two years.  The Parks Division is currently working with Audubon of the Western 	Everglades towards this end.

Ms. Olson requested PARAB approval of the amended Conservation Management Plan 	as presented, prior to presentation to the Board of County Commissioners, and ultimately 	the State of Florida.

Page 4

Mr. Smith entered a motion to approve the amended Conservation Management Plan 	as presented, with the condition that the appropriate written response detailing 	spraying of the Preserve is received from Mosquito Control as requested. Ms. Bills 	seconded the motion.  All were in favor.  The motion was carried.

b.     TDC Grant Applications - Ms. Felicia Kirby

The concept of the Clam Pass Park restroom expansion was approved on August 17, 	2018 at the Pelican Bay Board Meeting.  At that time, the TDC grant request for the 	project appropriated $65K for design, permitting, and utilities; however, the work order 	generated by Q. Grady Minor & Associates, P.A. is for $68,814, which includes design 	and permitting, utility upgrade, as well as post design services during construction.  As 	such, Ms. Kirby requested PARAB approval of an expenditure of Tourist Development 	Tax for Beach Park Facilities to Q. Grady Minor & Associates, P.A. for design services 	for the Clam Pass Beach Park restroom expansion in the amount of $68,814.

A brief discussion ensued with regard to negotiation of fees; however, Mr. Williams 	stated the work order/purchase order was felt to be appropriate for the scope of work.

Mr. Smith entered a motion to approve the expenditure of Tourist Development Tax for 	Beach Park Facilities to Q. Grady Minor & Associates, P.A. for design services for the 	Clam Pass Beach Park restroom expansion in the amount of $68,814.  Ms. Gibson-	Laemel seconded the motion.  All were in favor.  The motion was carried.

c.     Alcohol Approvals

+Pro Watercross World Championships - Ms. Nicole King

Ms. King was present at the PARAB meeting to request permission to sell alcohol at the 	Pro Watercross World Championships event to be held 10/27/2018-11/05/2018 at Sugden 	Community Park.  This event will mark its fourth year of being held in Naples and will 	feature Hydroflight, SUPcross, Motorsurf, and Watercross, as well as a standup paddle 	board competition as a new event.  Another new event being introduced by the CVB will 	be the Powerboat Nationals, which will make its debut the first weekend of the event, in 	conjunction with Pro Watercross.  The week long water festival will also feature on-site 	food trucks.  The event is free and open to the public.

Mr. Smith inquired as to where alcohol would be served within the park.  Mr. William 	stated that Parks Staff would work with the event coordinators to remain within existing 	guidelines in order to consolidate where alcohol is permitted to be sold.

Mr. Smith pointed out the history of complaints from neighboring residents with regard 	to the excessive noise generated by the use of power boats on the lake at past events, and 	permission has been required from the neighboring association.  Mr. Williams stated that 	Parks Staff meets monthly with the CVB and will bring this concern up for discussion 	with regard to this event.

Page 5

Mr. Smith inquired as to the cutoff time for alcohol sales at the event.  Ms. King did not 	have the schedule available, however stated that alcohol would only be sold on weekend 	days, with none sold during the week.  Two Collier Sheriff’s deputies will also be onsite 	during the times of alcohol sales.

Mr. Smith inquired as to whether practice time was being afforded to participants prior to 	the event.  Ms. King confirmed that the park was rented for several weeks prior to the 	scheduled event and that practice time would be allowed.

Ms. Bills entered a motion to approve the sale of alcohol at the Pro Watercross World 	Championships, 10/27/ 2018 through 11/05/2018 at Sugden Community Park.  Ms. 	Gibson-Laemel seconded the motion.  All were in favor. The motion was carried.

+5K Charity Run for “Girls on the Run” - Naples North Rotary

Mr. Williams presented the details of this event on behalf of the North Naples Rotary 	Club.  The 5K charity event, titled “Sunset and Suds”, will be held on 11/02/2018 at 5:30 	p.m. and all proceeds will benefit local young girls involved in the program, which 	promotes lessons encouraging positive emotional, social, mental and physical 	development.  This event has previously been held at Vanderbilt Beach and this year will 	be held at North Collier Regional Park.  The event duration is approximately 3 hours and 	typically draws 150-200 runners, with 20-30 volunteers.  A request has been made for 	permission to sell beer at the finish line, which will be located in the area of the Fitness 	Center at the park.

Ms. Gibson-Laemel entered a motion to approve the sale of beer at the “Sunset and 	Suds” 5K charity run event on November 2, 2018 at 5:30 p.m. at North Collier 	Regional Par, sponsored by the North Naples Rotary Club.  Ms. Bill seconded the 	motion.  All were in favor.  The motion was carried.

VII.	Old Business

a.     Manatee Park - Mr. Williams

Mr. Williams stated that Davidson Engineering, Inc. has been assessing the potential at 	Manatee Park for incorporation of affordable housing at the park.  A meeting to discuss 	various options towards this end is planned for Thursday, September 27, 2018, with four 	PARAB members scheduled to attend, as well as Ms. McPherson from Parks Staff.  As 	such, the meeting will be publicly noticed.  Mr. Smith encouraged greater attendance by 	members of Parks Staff to participate in the discussion with members from the 	Affordable Housing Advisory Committee.  Mr. Williams stated the role of Davidson 	Engineering was to consider possible options for incorporation of affordable housing at 	this site; however, the ultimate decision would be made by the BOCC. Ms. Gibson-	Laemel inquired as to whether an onsite visit at Manatee Park should be made prior to the 	discussion and Mr. Williams stated that an onsite visit would be arranged in order to be 	oriented to the site under discussion.  A brief discussion followed recapping the history of 	Manatee Park and the ultimate decision to remain a passive park based upon community 	feedback.

Page 6

A request was made for Parks Staff to share a copy of the original Master Plan with 	PARAB for their review.

Mr. Williams discussed the possibility of entering into an agreement with the School 	Board to extend the footprint of Manatee Park by utilizing the existing soccer fields at 	neighboring Manatee Elementary School and Manatee Middle School, in the event of 	affordable housing being built at that location.  Mr. Williams again emphasized the 	purpose of the upcoming meeting was for discussion of the concept of development of a 	community, which also contains a public park.

b.     ELCP/ENCP Update

+East Naples Community Park - Internal meetings have been held to discuss 	improvements in the park design to support pickleball efforts at ENCP, for both 	tournament and local recreational play.  Electrical upgrades are presently being done to 	support the U.S. Open Pickleball Championship, notably in the outlying areas of the park.  	A proposal has been received from a contractor begin the Master Planning process and 	funding is being secured for use in the next fiscal year. Staff will seek PARAB direction 	with regard to their involvement in the Master Planning process for ENCP, once the 	contractor is secured. Staff is presently working with the School Board to negotiate an 	additional 3-4 acres adjacent to the park in order to expand parking.  Current projects at 	the park include resurfacing of the skateboard park to match the court surfaces.  Two 	tennis courts remain, but with minimal use.  Staff is recommending resurfacing these two 	courts for pickleball play.  Mr. Williams stated that a draft of the final master plan will be 	shared with PARAB for their input.

Mr. Smith inquired as to whether consideration is being given to constructing additional 	pickleball courts at ENCP.  Mr. Williams stated that half of a soccer field had been 	converted into ten pickleball courts the prior year due to the loss of use of the school 	property adjacent to the park.  Construction of an additional ten courts on the remaining 	half of the soccer field is under consideration; however there is no plan to do this at this 	time.  This concept will be discussed during the Master Planning process.  Mr. Smith 	stated that in 1982 when the bond referendum was passed, an ad hoc committee had 	polled local residents for their input regarding their desired activities at the park, but now 	the park has become primarily pickleball focused.  Mr. Smith expressed a desire to see a 	new community park built, possibly on adjacent School Board owned property, in order 	to offset the primary focus of pickleball play at ENCP.  Mr. Williams stated that the 	Master Plan would define the direction the park would take in terms of use and design, 	and that input would weigh in during this process, prior to final PARAB review and 	approval.  Mr. Williams stated that this issue would be publicly vetted and agreed upon 	while detailing the Master Plan, which is developed through the Advisory Board and the 	BOCC.

A complete review in terms of the original referendum, as well as grant obligations which 	may need to be considered if a different direction is chosen in terms of park use would all 	be discussed and considered.

Page 7

Ms. McPherson clarified that the only grant still active for 	the park is for the Senior 	Center, which runs through 2026.  Mr. Smith inquired as to whether the bond referendum 	is still being paid off; Mr. Williams replied the bond had been satisfied.

Ms. Gibson-Laemel inquired as to whether Staff had received any criticism with regard to 	shift in focus to pickleball at the park.  Mr. Williams stated that a few 	transportation/parking related comments had been received in April during the U.S. Open 	Championship; however, the overwhelming public feedback had been in favor of the 	facility and amenities.  Ms. Gibson-Laemel also inquired as to TDC involvement in the 	Master Plan process due to the tourism focus related to pickleball.  Mr. Williams replied 	that while no major financial commitments are pending for this year, the TDC has paid in 	well over $1M into park improvements, with their present focus being the new Amateur 	Sports Complex.

Mr. Smith remarked upon funding availability and decisions for use, noting the lack of 	construction of additional Little League ball fields. Ms. McPherson stated that at present, 	the Little Leagues are being accommodated, possibly with the exception of Immokalee.  	Baseball fields were noted to only be utilized at certain times of the year, while 	multipurpose fields that accommodate soccer, football, field hockey, and lacrosse are in 	greater demand year round.

+Eagle Lakes Community Park - Mr. Jim Morton

Mr. Jim Morton, Sr. Project Manager overseeing the new pool construction at ELCP 	reported that the pool complex at ELCP has proven extremely popular with the local 	community.  Further, Mr. Morton was tasked with conducting a traffic and transportation 	parking study at the park to determine capacity and to identify potential operational 	changes, in particular to study the characteristics of traffic if an up-to 20,000 square foot 	building was constructed adjacent to the Donna Fiala building.  Four different seasonal 	sets of counts were studied, such as when the Mexi-Soccer League is active in the 	evening, and including traffic counts at the intersection.

The park presently contains 285 parking spaces, with 200 spaces utilized at the busiest 	time, during soccer play.  At the time of the study, 81 parking spaces surrounding the 	pool were roped off, which at this time are available for use.

At conclusion, the study findings indicated that the park could accommodate the addition 	of up- to 20,000 square foot building, both in terms of parking and at the intersection.  	Mr. Morton noted that the grassy area between the soccer fields was used heavily for 	parking, however in a disorganized manner, without striping or markers.  The study 	recommended that this grassy area be better managed for organized parking.

Mr. Morton replied in the affirmative to Mr. Smith’s inquiry as to whether the finding of 	adequate parking also included pool patrons now that the facility is open.

Page 8

Mr. Morton stated that trip and parking generation manuals provided by transportation 	engineers were utilized by the consultant, Johnson Engineering, to project the utilization 	of the pool, based upon national averages, including the size of the pool and amenities.  	Ms. Bills inquired as to whether the study findings met county requirements and the 	answer was yes. Ms. Gibson-Laemel inquired as to why the study was initiated and Mr. 	Williams confirmed that the study was in response to the pool complex having been 	relocated to a different area of the park than originally planned and whether further 	expansion could be accommodated, as mentioned in the park Master Plan.

c.     Aquatic Rates

Mr. Williams reiterated that the BOCC had approved a recommendation to reduce 	aquatic rates to remain consistent with those in Immokalee. Their motion included a 	request to study the impact of this change.  As such, Staff is studying data from August 	through October, which will be shared with PARAB and ultimately forwarded to the 	County Manager’s office.  Mr. Williams restated Staff concerns with regard to cost 	recovery during an economic downturn.  Mr. Smith stated the months chosen to study 	would represent a time of reduced usage.  Mr. Williams stated a comparison would be 	done during the same timeframe from the year prior.  Ms. McPherson stated there had 	been no appreciable difference in attendance following the reduction in aquatic fees, 	although Mr. Smith pointed out that the kiddie pool had been closed for months for 	repairs. Mr. Williams stated follow up information would be provided when available.

As an aside, Mr. Smith inquired as to whether there continued to be a lifeguard shortage 	and expressed concern at the $175 fee charged for the lifeguard certification course.  Ms. 	McPherson stated that in response to the ongoing lifeguard shortage in the county, a 	promotion to waive the course fee was being offered.  Scholarships and/or course fee 	refunds were also briefly discussed.

d.     Pickleball Concessionaire

Mr. Williams discussed the concessionaire agreement being entered into at Veterans 	Community Park, which is in response to a solicitation for a vendor to manage the 	pickleball operation there. The Procurement Department negotiated the five-year 	agreement with the contractor to provide the service.  The group chosen, Pickleball 	Enterprises, LLC, is presently managing the operation at East Naples Community Park.  	Questions have been raised regarding if and how the use of a vendor may change the 	operations at the park.  Review and approval of the agreement is therefore being sought 	from PARAB.

Ms. McPherson stated the agreement included 8 pickleball courts, but not the tennis 	courts, despite being striped for pickleball play. Concessions will be located at the former 	roller hockey concession stand, which had been underutilized and no longer of interest 	for use by roller hockey groups.  Mr. Smith inquired as to who initiated the solicitation 	for a concessionaire at Veterans Park.

Page 9

Ms. McPherson stated the Parks Division initiated the inquiry due to the expressed need, 	as well as a shortage of Parks staff to support that need. Outsourcing offers the ability for 	a higher level of service. Only one vendor replied to the solicitation and was selected due 	 	an existing successful arrangement at East Naples Community Park.

The concessionaire will organize the courts and round robins, offer instructional lessons, 	operate the Pro Shop, which will offer purchase and rental of apparel and equipment for 	play, as well as operate a concession stand, which will most likely offer beverages and 	packaged snacks for sale.  A $50 yearly membership will afford definite play times, no 	drop-in fees, and discounts at the pro shop.  A $75 yearly membership fee allows for play 	at both Veterans Park and ENCP. Free access for children will be available in the 	afternoon.

Ms. McPherson inquired as to whether the final agreement would include times, 	programming, and prices.  Mr. Williams stated this information would be requested.

Following PARAB approval, the concessionaire agreement would be presented to the 	BOCC at the October 9, 2018 meeting.

Ms. Bills entered a motion to approve the concessionaire agreement with Pickleball 	Enterprises, LLC, as the Veterans Community Park Pickleball Concessionaire.  Ms. 	Gibson-Laemel seconded the motion.  Mr. Olesky was in favor, with a dissent by Mr. 	Smith.  The motion was approved by majority.

VIII.	Adopt A Park - Mr. Murdo Smith

Golden Gate Community Park - An onsite visit was conducted on September 13, 2018 	at 11:00 a.m. The park was overall favorably reviewed.  Minimal attendance by the 	public was noted at the time of the visit.

Immediate, low cost recommendations for improvement at the park included:

+Fencing along the pathway between the baseball and soccer fields to prevent balls from 	hitting walkers on the pathway.

+Improvement the walkway around the park in areas which require replacement.

+Shuffleboard roofs require repair.

+Bocce ball carpeting requires replacement.

+Shuffleboard courts require resurfacing.

+Removal of old concession stand by the pool.

+Repair the walls at the racquetball courts.

+Finish the restrooms by the tennis courts.

Long-term, high impact improvements at the park included:

+Clay and sand bins by the baseball fields.

+Enlarge the maintenance facility to accommodate more equipment.

+Resurface basketball courts and tennis courts.

+Add a wash area by the dog park.

Page 10

+New equipment at the fitness center.

+Additional maintenance equipment and staff.

Overall, Mr. Smith urged a park refresh due to age.  The maintenance team was 	commended for their work at the park.

Ms. McPherson noted a county wide employee shortage due to a lack of available 	qualified candidates and Mr. Smith urged consideration of higher wages to remain 	competitive.

Golden Gate Community Center - An onsite visit was conducted on September 13, 	2018 at 10:00 a.m. The park and community center was overall favorably reviewed.  	Minimal attendance by the public was noted at the time of the visit.

Immediate, low cost recommendations for improvement at the park included:

+Bike racks by the bus stop.

+Benches and picnic tables in the courtyard.

+Pressure clean the pavilions.

+Improve the overall appearance of the maintenance facility, adding electric and water 	capability.

+Paint the interior of the Wheels building.

+Pressure wash the rear of the community center building.

+Repair the pump enclosure in the middle of the courtyard.

+Consolidate the dumpsters within a fenced area.

Long-term, high impact improvements at the park included:

+Outside restrooms by the playground.

+Upgrade the outside stage area.

+Multiuse 60 x 60 pavilion for the outside of the community center.

+New maintenance facility.

+New sprinkler system for the community center.

+AC replacement for the entire community center.

+New mowers and equipment for maintenance.

Overall, Mr. Smith urged a park refresh due to age.  The maintenance team was 	commended for their work at the park.

Max Hasse Jr. Community Park - An onsite visit was conducted on September 13, 	2018 at approximately 10:30 a.m.  The park and community center was overall favorably 	reviewed.  Minimal attendance by the public was noted at the time of the visit.  It was 	noted that the fields were recovering following an insect infestation.

Immediate, low cost recommendations for improvement at the park included:

+Replace the backstops on the basketball goals.

+Resurface basketball flooring.

Page 11

+Reface room divider in Room A of the community center.

+Repair baseboard in Room A by the door leading to the maintenance building.

+Paint the interior of the community center.

+Repair 6”-8” drop-off on the north side, behind the basketball goal.

+Clean mildew at the entrance to the community center.

+Fix the light fixture at the rear of the community center.

+Replace the light in the parking lot #17.

+New maintenance equipment.

Long-term, high impact improvements at the park included:

+Replace flooring at the basketball courts.

+Enlarge the maintenance area.

+Repaint the roof of the basketball pavilion, inspect/replace damaged light.

+Resurface tennis courts.

+Fencing repairs.

+Install sand bins in the maintenance area.

Overall, Mr. Smith urged a park refresh due to age.  The maintenance team was 	commended for their work at the park.  Additional maintenance staff was recommended.

IX.	Director’s Highlights - Mr. Williams

+The Tickets to Ride program is being reinstituted, which is a program offering 	discounted tickets for Collier residents at local ATV parks; specifically Florida Tracks 	and Trails and Fun Park 74.  Tickets will be available for purchase at Max Hasse Jr. 	Community Park offering a $20 discount for entry to either of these two ATV parks.  The 	program is being funded from approximately $30K in interest which is generated yearly 	from a lump sum of $3M that had been set aside for a possible ATV park.

+Damage following Hurricane Irma still remains an issue at some parks.  Project 	managers are in place to begin working towards repair of these issues.

X.	Public/Board Comments

No members of the public were present at the meeting for comment.

No additional Board member comments were made.

Page 12

XI.	Adjournment

There being no further business for the good of the County, the meeting was adjourned at 4:07 p.m.

Parks and Recreation Advisory Board

_______________________________

Edward “Ski” Olesky, Chairman

These minutes approved by the Board/Committee on __________ as presented, or as amended

__________.

Page 13